MACRO PROJECT – I

Milestone 5 
Complete Platform Finalization, Live Assessment & Production Readiness

Submitted By: -

Aakanksha Vidushi Pandey (BTAI25O1001)	Dhruv Urmaliya (BTAI25O1052)

Under the Guidance of: -

Dr. Neelam Arya

CENTRE FOR ARTIFICIAL INTELLIGENCE

Madhav Institute of Technology & Science

Gwalior – 474005 (MP)

July – December 2026

# 1. Milestone Overview

Milestone 1 established the pose-detection foundation using YOLO26-Pose. Milestone 2 extended this to movement analysis for Sit-ups, Sit & Reach, and Vertical Jump. Milestone 3 added scoring, calibration, and results display. Milestone 4 transformed this into a full multi-user platform with PostgreSQL, Google OAuth, and multi-trainer support.

Milestone 5 is the final milestone that completes the project as a production-ready product. This milestone covers:

- Complete UI/UX redesign across all 15 pages with dark mode support

- Live browser-based assessment using getUserMedia + backend YOLO inference

- Celery + Redis asynchronous frame processing (faculty recommendation)

- Trainer-level access control validation (faculty recommendation)

- Reports analytics page with team-wide statistics

- CSV export functionality

- Search and filtering on dashboard

- Athlete edit/delete operations

- Manual Height & Weight entry form

- Custom 404 and 500 error pages

# Milestone 4 = Multi-User Platform → Milestone 5 = Production-Ready Product

# 2. Milestone 1 Baseline

| Component | Milestone 4 | Milestone 5 |
| --- | --- | --- |
| Login/Signup | Working | Redesigned + Dark Mode |
| Logout | Basic | Custom View + Proper Redirect |
| Trainer Dashboard | Functional | Redesigned + animations |
| Athlete Detail | Basic | Premium with score ring + charts |
| Exercise Selection | Command - based | Live assessment + command modal |
| History | Working | Table + CSV export |
| Reports | Not implemented | Complete analysis |
| Dark Mode | Not Present | Full support with persistence |
| Live Assessment | Not Present | Browse Camera + YOLO |
| Async Processing | Not Present | Celery + Redis |
| Access Control | Partial | Rigorously validated (17 tests) |
| 404/500 Pages | Default Django | Custom branded |
| CSV Export | Not Present | Implemented |
| Search/Filter | Not Present | Implemented |
| Athlete CRUD | Partial | Complete |
| Manual Height/Weight | Not Present | Form implemented |

# 3. Objectives

- Complete UI/UX redesign across all 15 pages with consistent design language

- Implement dark mode with persistent theme via localStorage

- Build custom 404 and 500 error pages

- Create Reports analytics page with team-wide statistics

- Add CSV export functionality

- Implement search and filtering on dashboard

- Add athlete edit and delete operations

- Add manual Height & Weight entry form

- Implement browser-based live assessment for all 8 exercises

- Address faculty recommendation: Celery + Redis async processing

- Address faculty recommendation: rigorous access control testing

- Ensure mobile responsive design

- Fix authentication flow (logout redirect)

4. System Architecture

# 5. Trainer & Athlete Relationship

# 6. Database Design

# 7. Authentication

# Trainer authentication supports two methods: username/password and Google OAuth.

# Username/Password: Django's built-in authentication verifies credentials against the stored hashed password.

# Google OAuth: The trainer clicks "Sign in with Google", a popup opens with Google's official login screen, the trainer selects an account and grants permission, and the OAuth callback handler processes the response. Django signals auto-create the Trainer profile if it does not exist.

# Logout: Custom view (custom_logout_confirm) handles POST-based logout, clears the session, and redirects to the login page. This fixes the earlier issue where the session was not properly cleared.

# Session Management: Django's built-in session framework handles trainer sessions with ACCOUNT_LOGOUT_ON_GET = True for immediate logout.

# 8. Exercise Assessment Pipeline

# 9. Live Assessment Implementation

# 10. Celery + Redis Async Processing

# Faculty Recommendation Addressed: "Consider implementing asynchronous processing (e.g., Celery) for the YOLO inference pipeline to mitigate CPU bottlenecks and improve real-time responsiveness on lower-end hardware."

# Implementation:

| # Component | # File | # Purpose |
| --- | --- | --- |
| # Celery Config | # backend/celery.py | # Celery app initialization |
| # Task Definition | # dashboard/tasks.py | # Async YOLO inference task |
| # Frame Processing | # dashboard/frame_processing.py | # Shared decode + inference logic |
| # Settings | # backend/settings.py | # Redis broker + result backend |
| # Worker | # External process | # celery -A backend worker -l info -P solo |

# Architecture:

# text

# Django View → .delay() → Redis Broker → Celery Worker

# ↓

# YOLO Inference

# ↓

# Redis Result Backend

# ↓

# Frontend polls /check-task/<id>/

# Fallback Logic: If Celery dispatch fails (Redis down, worker not running), the system automatically falls back to synchronous processing. Zero downtime guaranteed.

# 11. Trainer-Level Access Control Validation

# Faculty Recommendation Addressed: "Ensure that the trainer-level access control mentioned in Milestone 5 targets is rigorously tested to prevent data leakage between different trainers' accounts."

# Access Control Pattern:

# Every view that queries Athlete or Assessment data uses:

# python

# athlete = get_object_or_404(

# Athlete, id=athlete_id, trainer=_trainer_for(request)

# )

# This ensures:

# Only athletes owned by the logged-in trainer are accessible

# Attempts to access another trainer's data return 404 Not Found

# All query patterns are enforced across the entire application

# Test Scenarios (10 Manual + 7 Automated = 17 Total):

| # # | # Test | # Expected | # Result |
| --- | --- | --- | --- |
| # 1 | # Trainer A sees own athletes | # Only A's athletes | # ✅ Pass |
| # 2 | # Trainer B sees own athletes | # Only B's athletes | # ✅ Pass |
| # 3 | # Cross-access athlete detail | # 404 Not Found | # ✅ Pass |
| # 4 | # Cross-access edit page | # 404 Not Found | # ✅ Pass |
| # 5 | # Cross-access delete page | # 404 Not Found | # ✅ Pass |
| # 6 | # Cross-access exercise selection | # 404 Not Found | # ✅ Pass |
| # 7 | # Cross-access live assessment | # 404 Not Found | # ✅ Pass |
| # 8 | # Cross-access body measurements | # 404 Not Found | # ✅ Pass |
| # 9 | # Reports data isolation | # Own data only | # ✅ Pass |
| # 10 | # CSV export isolation | # Own rows only | # ✅ Pass |
| # 11-17 | # Automated Django tests | # All pass | # ✅ Pass |

# Summary: 17/17 tests passed. Zero data leakage observed.

# 12. UI/UX Redesign

# Complete redesign across 15 pages with:

| # Feature | # Implementation |
| --- | --- |
| # Split-screen auth pages | # Brand panel (left) + form panel (right) |
| # Dark mode | # data-theme attribute + localStorage persistence |
| # Consistent design system | # Green #1f6b48, Coral #e07a3f, Cream #faf8f3 |
| # Animations | # Float, pulse, ping, hover transforms |
| # Card-based components | # 14px radius, subtle shadows |
| # Icon system | # Inline SVG, no external dependencies |
| # Mobile responsive | # Drawer sidebar, stacked grids, readable text |

# Pages Redesigned:

# Login page

# Signup page

# Logout page

# Trainer Dashboard

# Athlete Detail

# Exercise Selection

# Live Assessment

# Add Athlete Form

# Edit Athlete Form

# Delete Athlete Confirmation

# Body Measurements Form

# History Page

# Reports Page

# Profile Edit

# 404 / 500 Error Pages

# 13. Reports Analytics

# Features:

| # Section | # Data |
| --- | --- |
| # Stat Cards | # Total Athletes, Total Assessments, Overall Average |
| # Exercise Breakdown | # Per-exercise count + average score with bar chart |
| # Top Performers | # Top 5 athletes by average score |
| # Focus Areas | # Weakest 3 exercises across all athletes |

# All data is trainer-scoped — each trainer sees only their own analytics.

# 14. CSV Export

# Functionality: Trainer can download all assessment records as CSV.

# Columns: Date, Athlete, Athlete ID, Exercise, Measurement, Score, Result

# File format: UTF-8 with BOM (Excel-compatible)

# Isolation: Only logged-in trainer's data is exported.

# 15. Progress: Milestone 4 to Milestone 5

| # Component | # Milestone 4 | # Milestone 5 |
| --- | --- | --- |
| # Webcam / Camera | # DroidCam | # Browser camera (webcam + DroidCam) |
| # YOLO Pose | # Working | # Working |
| # Joint Angles | # All joints | # All joints |
| # Sit-up | # Full DB | # Full DB + Live |
| # Sit & Reach | # Full DB | # Full DB + Live |
| # Vertical Jump | # Full DB | # Full DB + Live |
| # Broad Jump | # Complete | # Complete + Live |
| # Sprint | # Complete | # Complete + Live |
| # Medicine Ball | # Complete | # Complete + Live |
| # Shuttle Run | # Complete | # Complete + Live |
| # Endurance Run | # Complete | # Complete + Live |
| # Calibration | # Complete (px → cm) | # Complete |
| # Scoring | # Standardized | # Standardized |
| # Database | # PostgreSQL | # PostgreSQL |
| # Trainer Auth | # Complete | # Complete |
| # Google OAuth | # Complete | # Complete |
| # Multi-User | # Implemented | # Validated (17 tests) |
| # Web Dashboard | # 5 pages | # 15 pages |
| # Dark Mode | # Not present | # Full support |
| # Async Processing | # Not present | # Celery + Redis |
| # Reports | # Not present | # Complete analytics |
| # CSV Export | # Not present | # Implemented |
| # Search / Filter | # Not present | # Implemented |
| # Athlete CRUD | # Partial | # Complete |

# 16. Testing

| # Test | # Expected Result | # Status |
| --- | --- | --- |
| # Django system check | # No issues | # ✅ Pass |
| # URL resolution (12/12) | # All resolve | # ✅ Pass |
| # File existence (20/20) | # All present | # ✅ Pass |
| # Live analysis functions (8) | # All working | # ✅ Pass |
| # Exercise selection routing | # Direct links | # ✅ Pass |
| # Live assessment template | # All features | # ✅ Pass |
| # Backend views | # All correct | # ✅ Pass |
| # Settings.py | # All configured | # ✅ Pass |
| # Celery integration | # Working | # ✅ Pass |
| # Celery fallback | # Working | # ✅ Pass |
| # Access control (17 tests) | # Zero leakage | # ✅ Pass |
| # Live assessment (8 exercises) | # Working | # ✅ Pass |
| # Dark mode toggle | # Persistent | # ✅ Pass |
| # 404 / 500 pages | # Custom design | # ✅ Pass |
| # CSV export | # Working | # ✅ Pass |
| # Reports page | # Working | # ✅ Pass |

# 17. Screenshots

# [Insert the following screenshots]

# Figure 1: Login Page (Light + Dark)

# Figure 2: Signup Page with Live Validation

# Figure 3: Logout Page

# Figure 4: Trainer Dashboard with Athletes

# Figure 5: Athlete Detail with Score Ring

# Figure 6: Exercise Selection Grid

# Figure 7: Live Assessment — Vertical Jump

# Figure 8: Live Assessment — Sit-ups

# Figure 9: Add Athlete Form

# Figure 10: Body Measurements Form

# Figure 11: History Page

# Figure 12: Reports Analytics

# Figure 13: Dark Mode — Trainer Dashboard

# Figure 14: 404 Error Page

# Figure 15: Django Admin Panel

# Figure 16: Celery Worker Running

# Figure 17: Access Control Test — 404 Response

# 18. Challenges

# CPU Processing Speed — Intel UHD graphics without CUDA makes YOLO CPU-bound. Addressed via Celery async processing and frame rate reduction (4 fps for browser streaming).

# Keypoints Miss on Resize — Frame resizing can alter aspect ratio. Retained original resolution where required.

# Duplicate SocialApp Error — Duplicate Google credentials caused MultipleObjectsReturned. Removed duplicate admin config.

# allauth Default Template — Custom templates added under templates/account/ for consistent UI.

# DroidCam Watermark — Free version displays watermark. Accepted as it doesn't affect functionality.

# DroidCam IP Change — Hotspot IP can change. Handled via .env configuration.

# DroidCam Virtual Camera — Browser requires getUserMedia() permission BEFORE enumerateDevices() returns labels. Fixed by requesting camera permission first.

# Logout Session Persistence — allauth default didn't clear session on GET. Fixed with custom POST-based logout view.

# Celery Worker on Windows — -P solo flag required for Windows compatibility.

# 19. Milestone 5 Deliverables

# Complete UI/UX redesign (15 pages)

# Dark mode with persistent theme

# Custom 404 and 500 error pages

# Live browser-based assessment for 8 exercises

# Celery + Redis async processing with sync fallback

# Reports analytics page

# CSV export functionality

# Search and filtering on dashboard

# Athlete CRUD (Add / Edit / Delete)

# Body measurements form (Height & Weight)

# Trainer-level access control validated (17 tests)

# Mobile responsive design

# Consistent design system

# Custom authentication templates

# Celery worker and Redis integration

# Automated test suite

# 20. Conclusion

# Milestone 1 established the pose-detection foundation. Milestone 2 added movement analysis. Milestone 3 implemented scoring and calibration. Milestone 4 built the multi-user platform. Milestone 5 completes the project as a production-ready product.

# Key achievements of this final milestone:

# Complete UI/UX redesign with dark mode across all 15 pages

# Live browser-based assessment replacing terminal workflow

# Celery + Redis async processing (faculty recommendation addressed)

# Rigorous access control validation (faculty recommendation addressed)

# Reports analytics, CSV export, search/filter

# Athlete CRUD operations, body measurements form

# Custom error pages and consistent design system

# The project has successfully delivered on its objective: to replace manual fitness assessment with an objective, AI-driven, and scalable digital platform suitable for coaches, academies, and sports organizations.

# Final Status: ✅ Complete, Tested, Ready for Demonstration

# End of Milestone 5 Documentation

5. Webcam and OpenCV Implementation

cap = cv2.VideoCapture(0) ret, frame = cap.read() cv2.imshow('Live Feed', frame)

Figure 1: Live webcam feed captured using OpenCV

Confirms the video capture stage (carried over from Milestone 1) is active and feeding frames into the pipeline.

# 6. YOLO26-Pose Integration

model = YOLO("yolo26n-pose.pt") results = model(frame)

Figure 2: Real-time human pose detection using YOLO26-Pose.

Shows the model detecting the 17-keypoint skeleton on a live frame in real time.

# 7. Key point Extraction

YOLO26-Pose returns 17 body key points per person, each as (x-coordinate, y-coordinate, confidence). Key points with confidence below 0.5 are discarded before use, as established in Milestone 1.

# 8. Joint-Angle Calculation

θ = arccos( (BA · BC) / (|BA| × |BC|) )

This angle is required because YOLO26-Pose returns coordinate only; the angle at a joint is what allows the system to classify a body position as UP or DOWN. The elbow-angle case was validated in Milestone 1 and the same mathematical approach is now extended to assessment-specific joints, including hip and knee angles, depending on the movement being analysed.

# 9. Sit-up State Detection

Shoulder → Hip → Knee → Hip Angle → UP/DOWN. The angle thresholds separating UP from DOWN are not fixed values; they are determined and validated experimentally, since the working range varies by individual and camera angle.

Figure 5: Sit-up state detection using torso-angle analysis.

Shows the system labelling frames as UP or DOWN based on the shoulder-hip-knee angle.

# 10. Repetition Counting

Repetition counting uses a simple state-machine approach to avoid false counts caused by small frame-to-frame movements.

DOWN → UP → DOWN = 1 Repetition

A repetition is counted only when a complete movement cycle is detected.

# 11. Sit & reach Assessment

Sit & Reach is analysed using relevant pose key points: Shoulder, Wrist, Hip, Knee and Ankle.

The system calculates knee and hip/torso angles and tracks wrist position during the forward-reaching movement.

Initial flow:

YOLO26-Pose → Key points → Angles → Wrist Tracking → Movement Analysis

Final reach measurement and calibration will be added after validating the movement analysis.

# 12. Vertical Jump Assessment

Vertical Jump requires movement-phase analysis rather than repetition counting.

The system will observe body-key point and joint-angle changes during:

Standing → Preparation → Take-off → Airborne/Landing

Hip and knee angles, along with key point movement across frames, will be used to analyse the jump phases.

# 13. Database Integration

Core entities: Athlete, Session, Assessment, Score. Milestone 2 stores the first real session record only — the full dashboard remains a later milestone.

| Field | Purpose |
| --- | --- |
| Athlete | Participant |
| Session | Assessment session |
| Exercise | Exercise type |
| Repetitions | Completed reps |
| Result | Basic assessment |
| Date/Time | Session tracking |

Shows a real session record — athlete, exercise, repetitions, timestamp — stored in PostgreSQL.

# 14. Testing

| Test | Expected Result | Status |
| --- | --- | --- |
| Webcam | Live feed | Working |
| YOLO Pose | Key points | Working |
| Confidence Filter | Low-confidence points rejected | Working |
| Joint-Angle Calculation | Angles calculated | Working |
| Sit-up State | UP/DOWN detection | To be tested |
| Rep Counting | Correct repetitions | To be tested |
| Sit & reach | Movement tracking | To be tested |
| Vertical Jump | Movement analysis | To be tested |

# 15. Challenges

- Lighting: poor lighting reduces key point confidence below the 0.5 threshold.

- Occlusion: hidden joints produce unreliable coordinates and are filtered out.

- Camera angle: affects angle and movement analysis

- Threshold selection: requires practical testing

- False repetition counting: jitter near a threshold can cause spurious transitions; the state machine aims to reduce this.

- Calibration: Real-world distance measurement requires further calibration

# 16. Milestone 2 Deliverables

- Sit-up state detection

- Sit-up repetition counting

- Sit & Reach movement analysis

- Joint-angle and wrist-position tracking

- Vertical Jump movement-phase analysis

- First database session record

# 17. Milestone 3 Target

- Improve repetition stability

- Reduce false detections

- Improve form analysis

- Refine scoring

- Improve database/session history

- Begin results/dashboard interface

# 18. Conclusion

Milestone 1 established the pose-detection foundation using webcam, YOLO26-Pose and joint-angle calculation. Milestone 2 extends this foundation towards Sit-ups, Sit & Reach and Vertical Jump through movement analysis, state detection and repetition counting.

The remaining measurements, scoring and additional assessments will be developed in the upcoming milestones.